# BC Hydro Vegetation PoC

# Discovery Workshop Agenda and Data Request Checklist

Internal planning document for the first BC Hydro discovery session

# 1. Workshop Purpose

The purpose of the discovery workshop is to validate the proposed Vegetation-Weather Outage Risk PoC, confirm the pilot scope, identify available data sources and owners, and agree on the minimum inputs required to start technical work.

# 2. Workshop Objectives

- Confirm the primary business problem and operational decision the PoC should support.

- Identify a candidate pilot region, feeder group, circuit group, or corridor set.

- Validate available outage, weather, vegetation, GIS/network, asset, and operations data.

- Agree on the modeling unit: region, feeder, circuit, corridor, or span.

- Define PoC success criteria and business review process.

- Confirm immediate next steps, data owners, and follow-up actions.

# 3. Recommended Participants

| Participant group | Why needed | Suggested role in workshop |
| --- | --- | --- |
| Vegetation / IVM team | Owns vegetation inspection, treatment, ROW, and planning context. | Validate vegetation data and operational priorities. |
| Operations / outage response | Understands storm response, restoration, and field decision workflows. | Validate how risk outputs would be used. |
| GIS / asset data team | Owns network geometry, asset layers, feeder/circuit/corridor mapping. | Confirm spatial data and join keys. |
| IT / data owners | Controls access to data systems and security constraints. | Confirm data access process and constraints. |
| Reliability / planning | Connects risk outputs to reliability, resilience, and investment decisions. | Define planning and performance use cases. |
| Fujitsu delivery team | Supports scoping, technical approach, analytics, and delivery planning. | Facilitate PoC framing and technical feasibility discussion. |

# 4. Suggested 90-Minute Agenda

| Time | Topic | Outcome |
| --- | --- | --- |
| 0-10 min | Context and PoC objective | Shared understanding of the proposed first use case. |
| 10-25 min | Business problem and operational decisions | Confirmed decision points the PoC should support. |
| 25-45 min | Pilot region and modeling unit | Candidate geography and feeder/circuit/corridor level selected or shortlisted. |
| 45-65 min | Data availability and ownership | Initial view of available datasets, owners, access path, and gaps. |
| 65-80 min | Success criteria and prototype outputs | Agreement on what useful PoC results should look like. |
| 80-90 min | Next steps and action owners | Clear follow-up actions, owners, and timeline. |

# 5. Key Discovery Questions

## Business and operations

- Which storm-related outage causes are hardest to predict today?

- What decisions would BC Hydro make differently if high-risk feeders or corridors were flagged 24-72 hours ahead?

- Who would use the output: vegetation, operations, emergency response, planning, reliability, or all of them?

- What would make the PoC useful enough to justify a broader pilot?

- Which reliability indicators should the PoC connect to: SAIDI, SAIFI, CAIDI, customer interruption minutes, restoration duration, crew effort, or vegetation spend?

- What business-value evidence would be useful for deciding whether to scale the PoC?

- Which internal cost or operational effort data may be available for future value analysis: vegetation treatment cost, patrol cost, crew hours, truck rolls, repair cost, or restoration effort?

## Data and systems

- Which systems hold outage, restoration, vegetation, GIS/network, asset-condition, work-management, weather, and operations data?

- Can outage records be joined to feeder, circuit, asset, corridor, or geographic location?

- What identifiers are consistent across systems?

- Which datasets are available for the same candidate pilot region and time period?

- Are there security, privacy, or access constraints that could affect timing?

## Technical design

- Should the first model predict outage occurrence, outage count, customer impact, restoration duration, crew demand, or a risk ranking?

- Which historical storm events should be used for backtesting?

- What baseline should the model be compared against?

- What level of explainability is required for users to trust the output?

# 6. Data Request Checklist

| Data group | Requested fields / examples | Priority | Notes |
| --- | --- | --- | --- |
| Historical outage records | outage time, duration, location, cause, feeder/circuit/asset ID, customers affected | Must-have | Target and validation data. |
| Weather observations or reanalysis | wind/gust, precipitation, temperature, storm timing, grid/station location | Must-have | Core storm driver features. |
| GIS / network data | line geometry, asset ID, feeder/circuit ID, overhead/underground flag, service territory | Must-have | Spatial and network context. |
| Feeder/circuit/corridor hierarchy | feeder ID, circuit ID, corridor/ROW ID, region, service territory | Must-have | Defines modeling unit and joins. |
| Vegetation inspection / patrol data | inspection date, location, issue type, risk flag, vegetation height/proximity/density if available | Strongly recommended | Makes it a vegetation-specific PoC. |
| Vegetation treatment history | treatment date, method, location, work order, contractor, target vegetation | Strongly recommended | Supports treatment recency features. |
| ROW / corridor records | ROW boundaries, corridor type, access constraints, land use, management cycle | Strongly recommended | Supports corridor-level risk. |
| Restoration / crew response | crew status, response time, restoration time, damage assessment, field notes | Strongly recommended | Supports operational impact analysis. |
| Asset condition / maintenance | asset age, pole/conductor condition, inspections, defects, maintenance history | Recommended enrichment | Improves explainability and vulnerability features. |
| Remote sensing vegetation metrics | LiDAR/satellite tree height, canopy density, clearance, species/health if available | Recommended enrichment | Improves vegetation exposure features. |
| Terrain / hazard layers | slope, elevation, forest cover, road access, wildfire/flood/landslide hazards | Recommended enrichment | Supports exposure and access context. |
| SCADA / ADMS / protection data | recloser operations, relay events, switching state, feeder configuration | Recommended enrichment | Useful for future fault analytics and operations context. |
| Customer impact / critical load data | customer counts, critical customers, hospitals, emergency services, major facilities | Optional / sensitive | Useful for impact weighting; handle carefully. |

# 7. Suggested Initial Data Extract

- One candidate pilot region or feeder/circuit group.

- Two to five years of historical outage data, if available.

- A shortlist of major historical storm events for backtesting.

- GIS/network geometry and hierarchy for the same region.

- Weather observations or reanalysis covering the same time period.

- Vegetation patrol, inspection, treatment, and ROW data for the same region where available.

# 8. Expected Workshop Outputs

- Confirmed or shortlisted pilot region.

- Initial data inventory and data owner list.

- Agreed modeling unit and target outcome.

- Initial success criteria.

- Known data gaps and access risks.

- Action list for data access, follow-up discovery, and PoC scoping.

# 9. Immediate Follow-Up Actions

| Action | Owner | Timing |
| --- | --- | --- |
| Confirm candidate pilot region or feeder/corridor set | BC Hydro + Fujitsu | After workshop |
| Identify data owners and access process | BC Hydro | After workshop |
| Prepare minimum data extract request | Fujitsu + BC Hydro data owners | After workshop |
| Validate success criteria and target output | BC Hydro business stakeholders | After workshop |
| Finalize PoC scope and delivery plan | Fujitsu | After data availability confirmation |