# BC Hydro Opportunity — One-Page Follow-Up Summary

Focused first step: Vegetation–Weather Outage Risk Prediction for Storm Readiness

# Opportunity Summary

The proposed first use case is a focused analytics capability that combines weather, vegetation, outage history, and network context to identify elevated outage risk ahead of storm events.

The immediate objective is to improve 24–72 hour storm readiness, feeder or corridor risk visibility, pre-staging decisions, and vegetation-related prioritization.

Underground asset intelligence and momentary fault analytics remain valid adjacent opportunities, but are recommended as future extensions rather than the starting point.

# Why this use case first

It is the most coherent and operationally actionable opportunity in the revised project story.

It connects near-term operations with longer-term vegetation and resilience planning.

It can be tested through a manageable proof of concept without attempting enterprise-scale implementation too early.

# Recommended Proof of Concept

| Area | Summary |
| --- | --- |
| Scope | One selected region or service territory; subset of feeders, circuits, or corridors; historical outage, weather, vegetation, and network data; 24–72 hour pre-storm risk forecasting. |
| What the PoC should prove | That the data can be integrated, that predictive analytics can identify elevated outage risk better than simple baseline methods, and that outputs can support practical operational decisions. |
| Main deliverables | Integrated pilot dataset; baseline vs predictive model comparison; historical storm-event backtesting; feeder or corridor risk outputs; simple dashboard or map-based prototype; next-step recommendation. |
| Success criteria | Useful data integration at operational granularity, better risk identification than baseline methods, and outputs that stakeholders can interpret and use. |

# Indicative timeline and team

- Indicative PoC duration: 10–12 weeks, with up to 14 weeks if data access is delayed.

- Protected planning effort: approximately 900–920 hours, assuming a focused pilot scope, timely access to required data, limited prototype/dashboard scope, and no production integration.

- Recommended lean team: Data Scientist / ML Lead, Data Engineer / AI Developer, Business Analyst, GIS / Geospatial Specialist, Dashboard / Front-End Developer, QA / Test Support, Project Manager / Delivery Lead, and BC Hydro SME / business stakeholder support.

- The Business Analyst role is important for requirements, success criteria, stakeholder workflow understanding, and business-value framing, including reliability indicators such as SAIDI, SAIFI, CAIDI, outage impact, vegetation spend, and restoration effort.

# Recommended next step

Align on a pilot region, identify data owners, confirm success criteria, and schedule a discovery session to validate data availability and PoC scope.