# BC Hydro Vegetation PoC
Data Requirements, Assumptions, and Technical Approach

Updated planning version with all desired model data listed as recommended or enrichment data

# 1. Purpose

This document defines the data, assumptions, analytical approach, and technical structure for a proof of concept focused on vegetation-weather outage risk prediction for BC Hydro. It separates the minimum data needed to start from recommended data that would make the model stronger.

This document does not include pricing or commercial commitments.

# 2. PoC Objective

Integrate weather, vegetation, outage history, and network context into one analytical dataset.

Predict elevated outage risk at feeder, circuit, corridor, or span level 24-72 hours ahead of storm events.

Create outputs that support storm readiness, vegetation prioritization, restoration planning, and resilience investment decisions.

Document data gaps, assumptions, risks, and next steps for a broader pilot.

# 3. Primary Use Case

| Area | Definition |
| --- | --- |
| Use case | Vegetation-weather outage risk prediction for storm readiness. |
| Prediction horizon | 24-72 hours ahead of storm impact. |
| Modeling level | Feeder, circuit, corridor, or span level depending on data granularity and join keys. |
| Core output | Risk score, risk map, ranked feeder/corridor list, uncertainty indicator, and simple dashboard view. |
| Primary users | Vegetation management, operations, emergency response, planning, GIS/asset teams, reliability/resilience stakeholders. |

# 4. Data Requirements and Recommended Data

For Phase 1, the PoC should not require every dataset below. The goal is to start with the must-have data and request recommended enrichment data in parallel where available.

## 4.1 Must-have data to start the PoC

Historical outage records: outage time, location, cause, duration, feeder/circuit/asset or coordinates if available.

Weather observations or reanalysis: wind, gust, precipitation, temperature, storm timing, spatial location or grid cell.

GIS / network data: line geometry, asset ID, feeder/circuit ID, overhead/underground flag, service area.

Feeder / circuit / corridor hierarchy: feeder ID, circuit ID, corridor or right-of-way ID, region, service territory.

## 4.2 Strongly recommended data

Vegetation inspection / patrol data: inspection date, location, issue type, risk flag, vegetation proximity, height, or density if available.

Vegetation treatment history: treatment date, method, location, contractor/work order, target vegetation, corridor or span.

Right-of-way / corridor records: ROW boundary, corridor type, access constraints, land use, management cycle.

Restoration / crew response records: crew status, response time, restoration time, damage assessment, field notes if available.

## 4.3 Recommended enrichment data for a stronger model

Asset condition / maintenance data: asset age, pole/conductor condition, inspection records, defects, replacement or maintenance history.

LiDAR / satellite / remote sensing vegetation metrics: tree height, canopy density, conductor clearance, species/health where available, growth indicators.

Terrain / access / hazard layers: slope, elevation, forest cover, road distance, wildfire/flood/landslide hazard layers.

Protection / switching / SCADA / ADMS event data: recloser operations, relay events, switching state, feeder configuration, SCADA events.

Work management data: work orders, planned work, completed work, crew assignment, backlog, treatment cycle.

Customer impact / critical load data: customer count by feeder, critical customers, hospitals, emergency services, major facilities. This may be sensitive and should be handled carefully.

Forecast weather archives: forecast issue time, lead time, forecast wind/gust, precipitation, temperature, storm indicators.

Climate / drought / fire-weather indicators: drought indices, soil moisture proxy, fire-weather index, heat stress indicators.

## 4.4 Optional future-use data

Underground asset records: useful for future underground asset intelligence and strike-risk analytics, but not required for the vegetation PoC.

Detailed relay oscillography / waveform data: useful for future momentary fault analytics and feeder health modeling.

Drone or field imagery: useful for vegetation condition detection and visual QA/QC if available and approved.

Public outage communication logs: optional enrichment for customer-impact and communication analysis.

# 5. Data Priority Summary

| Category | Data groups | Planning use |
| --- | --- | --- |
| Must-have | Outage records; weather data; GIS/network data; feeder/circuit/corridor hierarchy | Required to create and validate a first model. |
| Strongly recommended | Vegetation inspection/patrol; treatment history; ROW/corridor records; restoration/crew response | Makes this a true vegetation-management PoC and supports operational usefulness. |
| Recommended enrichment | Asset condition; remote sensing; terrain/access; SCADA/protection; work management; customer impact; forecast archives; climate/drought/fire-weather indicators | Improves accuracy, explainability, and future scaling, but should not block Phase 1. |
| Future-use | Underground assets; relay oscillography; imagery; communication logs | Useful for future extensions, not required for initial vegetation-weather outage-risk PoC. |

# 6. Data Quality and Joinability Questions

Can outages be linked to feeder, circuit, corridor, asset, or geographic location?

Are outage cause codes reliable enough to isolate vegetation/weather-related events, or should storm-period outages be modeled first?

Can weather data be aligned to assets or feeders in time and space?

Can vegetation records be joined to network units or geographic coordinates?

Is there a trusted network hierarchy connecting assets, feeders, circuits, service areas, and operating regions?

Are asset condition and work management records available for the same pilot area?

What data access, privacy, or security constraints may affect the PoC timeline?

# 7. Draft Logical Data Model

The recommended analytical unit is a feeder-event-window or corridor-event-window. This keeps the PoC practical and supports historical storm-event backtesting.

| Entity | Role | Example fields |
| --- | --- | --- |
| Storm event | Defines event window | storm ID, start/end time, affected region, max wind, precipitation, storm class |
| Outage event | Target and validation | outage ID, start/end time, cause, customers affected, restoration duration |
| Network unit | Modeling geography | feeder ID, circuit ID, corridor ID, overhead length, region, asset count |
| Weather features | Hazard drivers | wind gust, sustained wind, precipitation, icing proxy, forecast horizon |
| Vegetation features | Exposure drivers | proximity, density, treatment recency, patrol risk flag |
| Asset condition features | Vulnerability drivers | asset age, defect flags, maintenance history, known weak components |
| Operational features | Response context | crew response time, access difficulty, work orders, restoration duration history |
| Risk output | PoC result | risk score, confidence level, top drivers, recommended review/action |

# 8. Feature Engineering Plan

Weather severity: maximum wind gust, sustained wind, precipitation, temperature transition, icing proxy.

Vegetation exposure: vegetation proximity, density, height class, corridor risk flag.

Treatment history: time since last treatment, treatment method, repeated work areas.

Historical reliability: prior outage count, storm outage frequency, restoration history.

Asset vulnerability: asset age, defect history, pole/conductor condition, maintenance backlog.

Network context: overhead length, feeder length, topology complexity, voltage class.

Geography/access: slope, forest cover, remoteness, road access, hazard layers.

Impact weighting: customer count, critical loads, major facilities.

# 9. Modeling Approach

## Target options

Binary target: feeder/corridor has an outage during a storm window.

Count target: expected number of outages during the event window.

Risk ranking: relative risk score for operational prioritization.

Impact target: expected customer interruptions, restoration duration, or crew demand, if data supports it.

## Baseline methods

Weather-only severity ranking.

Historical outage-frequency ranking.

Weather plus vegetation exposure rule-based score.

Baseline comparison is required to prove that integrated analytics adds value.

## Candidate models

Logistic regression or regularized model for interpretable baseline modeling.

Random forest or gradient boosting for nonlinear weather-vegetation-network interactions.

Poisson or negative binomial model if outage counts are selected as the target.

Model choice should prioritize interpretability, robustness, and operational usefulness over complexity.

# 10. Evaluation and Success Metrics

| Metric type | Examples | What it tells us |
| --- | --- | --- |
| Model performance | precision, recall, F1, AUC, calibration | whether predictions are technically useful |
| Operational ranking | actual outages captured in top 5%, 10%, or 20% risk areas | whether the model helps prioritize limited resources |
| Baseline comparison | improvement over weather-only or history-only ranking | whether integrated analytics adds value |
| Explainability | top risk drivers, confidence indicators, feature contribution summaries | whether stakeholders can understand why risk is high |
| Business usability | stakeholder review, clarity of outputs, relevance to real decisions | whether teams can use the results |
| Data readiness | coverage, missingness, join success rate, data latency estimate | whether the approach can scale |
| Reliability / business-value indicators | SAIDI, SAIFI, CAIDI, customer interruption minutes, restoration duration, customers at risk, vegetation action priority | Whether risk outputs can support future reliability and financial-value assessment |

# 11. Prototype Outputs

Feeder or corridor risk ranking for selected storm events.

Map-based risk view showing high-risk areas.

Storm-event summary panel with key weather drivers.

Predicted vs actual backtesting view.

Top contributing risk drivers for selected feeders or corridors.

Data quality summary and uncertainty notes.

Optional impact view using customer count, critical loads, or restoration complexity if available.

# 12. Working Assumptions

A pilot region or service territory can be identified.

Historical outage data is available with timestamps and location, feeder, or circuit identifiers.

Weather data can be aligned to selected network units.

Some vegetation inspection, patrol, treatment, or corridor data is available.

Recommended enrichment data may not be available at the start and should not block the first PoC.

Business stakeholders are available to validate whether outputs are operationally meaningful.

The PoC is not expected to produce a full production deployment or complete digital twin.

# 13. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Data access delays | timeline may slip | prepare data request list early and define minimum data to start |
| Inconsistent join keys | desired granularity may not work | define fallback level such as region, feeder group, or corridor |
| Limited forecast archives | true 24-72 hour backtesting may be harder | use reanalysis or observed weather proxy and document limitation |
| Sparse vegetation records | vegetation features may be weak | compare models with and without vegetation features |
| Missing asset-condition data | risk drivers may be harder to explain | treat asset-condition data as recommended enrichment, not a Phase 1 blocker |
| Unclear target variable | model may optimize wrong outcome | confirm whether priority is outage occurrence, count, impact, or crew demand |
| Black-box concern | stakeholders may not trust outputs | use explainable features, confidence indicators, and simple baselines |

# 14. Discovery Questions for BC Hydro

## Business and operations

Which storm-related outage causes are most difficult to predict today?

At what level are storm-readiness decisions made: region, feeder, circuit, corridor, or span?

What actions would BC Hydro take if an area were flagged as high risk 24-72 hours ahead?

Which reliability and business-value indicators should be used to evaluate the PoC: SAIDI, SAIFI, CAIDI, customer interruption minutes, restoration duration, crew effort, vegetation spend, or avoided emergency work?

What internal data would be needed later to estimate financial value or avoided outage impact?

## Data and systems

Which systems hold outage, restoration, vegetation, GIS, weather, asset-condition, and work-management data?

What identifiers are available to connect outage records to network assets or geography?

How frequently are vegetation, network, and asset-condition records updated?

Which recommended enrichment datasets are available for the same pilot region?

## PoC design

Which region or service territory would be best for a first PoC?

Which historical storm events should be used for backtesting?

What would define success from a business and operational perspective?

# 15. Recommended Next Steps

Confirm the preferred pilot region or candidate regions.

Identify data owners for outage, GIS, vegetation, weather, asset-condition, work-management, and operations data.

Agree on the modeling unit and target outcome.

Confirm minimum data needed to begin and recommended enrichment data to request in parallel.

Define success criteria before technical work starts.

Prepare a short discovery workshop agenda to validate assumptions with BC Hydro stakeholders.